CMSC299 Capstone Project: 10-Week Master Schedule

Topic: Autonomous Multi-Agent Horizon Mapping for Catalytic Energy Efficiency Under Critical Mineral Constraints
Fall 2026 Semester | Oct 1, 2026 – Dec 15, 2026

This 10-week master schedule structures the execution of the CMSC299 capstone project. It balances course requirements (Part 1 Midterm Proposal due Week 3, Part 2 Final Report and Oral Presentation on Dec 14/15), textbook integrations from Russell & Norvig (AIMA) and Perry Xiao, and the drafting of a prospective journal manuscript.

| Week | Target Dates | Core Engineering & Course Milestones | Textbook & Paper Deliverables |
| --- | --- | --- | --- |
| Week 1 | Oct 1 – Oct 7 | Data Ingestion & Environment Setup • Execute OpenAlex API fetch script for 1,000 abstracts on energy catalysis and critical mineral substitution. • Clean text, parse inverted index abstracts, and save local CSV/JSON dataset. | AIMA Ch. 2 (PEAS Framework) Xiao Ch. 2 & 4 (Text Parsing & Pandas Wrangling) |
| Week 2 | Oct 8 – Oct 14 | Midterm Proposal Finalization • Finalize and review Part 1 Proposal document (LastName_FirstName_CMSC299_ProjectPart1-v3.docx). • Set up local repository structure (/data, /agents, /tests, /notebooks). | AIMA Ch. 12 & 22 (Knowledge Graphs & NLP Representation) |
| Week 3 | Oct 15 – Oct 21 | MIDTERM PROPOSAL SUBMISSION (PART 1 DUE) • Submit Part 1 proposal. • Prototype Agent 1 (TF-IDF vectorizer + K-Means topic clustering). | Xiao Ch. 7–8 (Scikit-Learn ML Pipelines & Clustering) |
| Week 4 | Oct 22 – Oct 28 | Agent 1 Evaluation & Parameter Sweeps • Instrument parameter sweeps over cluster count k. • Generate Silhouette score curve and Elbow inertia plots. | AIMA Ch. 20 (Unsupervised Learning Evaluation) |
| Week 5 | Oct 29 – Nov 4 | Agent 2: Concept-Performer Knowledge Graph • Extract concept entities (materials, reactions, degradation mechanisms). • Build bipartite networkx graph linking Performers to Concepts. • Implement PageRank and Betweenness Centrality algorithms. | AIMA Ch. 12 (Knowledge Representation) Xiao Ch. 4 (Graph Analysis with NetworkX) |
| Week 6 | Nov 5 – Nov 11 | Agent 3: Critical Mineral-Reaction Gap Matrix • Construct bipartite incidence matrix (Critical Mineral Classes vs. Energy Reaction Types). • Implement matrix sparsity search to isolate unexplored zero-entry cells. | AIMA Ch. 3 & 6 (Search Space & Matrix Representation) |
| Week 7 | Nov 12 – Nov 18 | System Integration & Unit Testing • Connect Agents 1, 2, and 3 into a single execution workflow. • Write pytest unit tests for text tokenizers, matrix builders, and graph rankers. | Xiao Ch. 1–3 (Python Code Quality & Modular Design) |
| Week 8 | Nov 19 – Nov 25 | Manuscript & Report Drafting (Part 2 - Phase 1) • Draft Sections 1–6 of the Part 2 Final Report (10–15 pages). • Synthesize Agent 3 gap outputs into the 'Emerging Frontiers' section of prospective paper. | Paper Writing: Methods & State of the Art |
| Week 9 | Nov 26 – Dec 2 | Report Finalization & Demo Preparation • Finalize Results, Ethics, Limitations, and Reflection sections. • Build 8–12 minute presentation slide deck and record live CLI/notebook demo. | Part 2 Report Writing: Ethics, Limitations, & Discussion |
| Week 10 | Dec 3 – Dec 15 | FINAL PRESENTATION & PROJECT SUBMISSION (DEC 14/15) • Present capstone project and live demo. • Submit final report (LastName_FirstName_CMSC299_FinalProject.pdf) and code repository. | Course Completion & Journal Manuscript Draft Ready |